Vibrant I Schedule:

Overview:
Milestone 0: Create in depth architecture of the engine. This defines the ways that the different systems interact with one another and their level of access to other systems.
Milestone 1: Implement all header files complete with full doxygen documentation. At this point, we have an API design.
Milestone 2: Implement all C++ files with complete C++ comments documentation. At this point, we have a working engine.
Milestone 3: Design the Vibrant Editor with fake screenshots of every menu, screen, etc. At this point, we have an editor design.
Milestone 4: Implement the Vibrant Editor. At this point, we have a fully functional editor.
Milestone 5: Design a tech demo that demonstrates the engine's capabilities and features. At this point, we have a design.
Milestone 6: Implement the tech demo. At this point, we have a working tech demo to post on the website.
After Milestone 6: Implement Fel'Nara. At this point, we are happy.

Note: These milestones are not intended to be completed entirely in order. For example, networking for the engine may not be implemented until after some of the Editor has been designed and implemented.

Other Mini-Projects:
- These will be done through completion of the milestones.
Note that VInput, VTimer, VProfiler need to be implemented and used for all of these (for general input and framerate/profiling information.)
- A demo program demonstrating loading of a model.
- A demo program demonstrating editable shaders (model with UI elements to adjust shader properties).
- A demo program demonstrating continuous level of detail (model with a detail slider).
- A demo program demonstrating terrain CLOD and paging.
- A demo program demonstrating item creation and editing (basically the item editor).
- A demo program demonstrating particle systems.
- A demo program demonstrating billboards.
- A demo program demonstrating a viewer for the scene graph.
- A demo program demonstrating the different texture and Xmap effects (i.e. bumpmap, darkmap)
- A demo program demonstrating keyframe controllers.
- A demo program demonstrating armature controllers.
- A demo program demonstrating IK controllers (if we ever use these).
- A demo program demonstrating bounds, collision detection (using bounds), and picking.
- A demo program demonstrating the camera's various functions.
- A demo program demonstrating shadows, self-shadowing.
- A demo program demonstrating reflections and environment mapping.
- A demo program demonstrating the model editor (edit the model's textures, controllers, and various effects (textures, shaders, etc.)
- A demo program demonstrating the unit editor (edit which model is associated with the unit as well as the unit's abilities and statistics).
- A demo program demonstrating the fully moddable GUI system (a program with all possible GUI elements.)
- A demo program demonstrating the console (in game testing without having to change code and restart)
- A demo program demonstrating the portal system

Testing:
- Create automated testing and unit testing suites

Detail:

Milestone 0:
-Math	40% - lack of detail in the architectural design doesn't affect
-Object	25% - the engine significantly for these two systems (Math and Object)
-Video	90%
-Audio	90%
-Input	90%
-Network	90%
-Time	70%
-GUI	90%
-AI	0%
-Physics	0%
-Application	70%

Milestone 1:
Total: 7 of 108 (6.5%) COMPLETE

-Math
Class	Scheduled Completion:	Actual Completion:
VMath	04/20/2007
VVector	04/20/2007
VMatrix	04/20/2007
VQuaternion	04/20/2007
VLine	04/20/2007
VPlane	04/20/2007

-Object
Class	Scheduled Completion:	Actual Completion:
VObject	03/10/2007	03/09/2007
VRTTI	03/10/2007	03/06/3007
VStream	03/10/2007	03/09/2007
VController	03/10/2007	03/09/2007
VPointer	03/10/2007	03/08/2007

-Video
Class	Scheduled Completion:	Actual Completion:
VVideo	03/24/2007
VMesh	03/24/2007
VVGFLoader	03/24/2007
VNode	03/24/2007	03/11/2007
V3DNode	03/24/2007	03/11/2007
VModel	03/24/2007
VTransformation	03/24/2007
VRenderer	03/24/2007
VCamera	03/24/2007
VParticle	03/24/2007
VParticleSystem	03/24/2007
VBounds	03/24/2007
VPolypoint
VPolyline
VTriangleMesh	03/31/2007
VGlobalState	03/31/2007
VLight	03/31/2007
VTexture	03/31/2007
VBillboard	03/31/2007
VCLODMesh	04/06/2007
VCLODVertex	04/06/2007
VCLODEdge	04/06/2007
VCLODTriangle	04/06/2007
VCLODCollapseRecord	04/06/2007
VBSPNode
VPortal
VRegion
VCurve
VSurface
VCurveMesh
VSurfaceMesh
VCLODTerrainVertex	04/06/2007
VCLODTerrainBlock	04/06/2007
VCLODTerrainPage	04/06/2007
VCLODTerrain	04/06/2007
VKeyframeController	04/13/2007
VMorphController	04/13/2007
VArmatureController	04/13/2007
VIKController	04/13/2007
VEffect	04/13/2007
VVertexColorEffect	04/13/2007
VTextureEffect	04/13/2007
VDarkMapEffect	04/13/2007
VLightMapEffect	04/13/2007
VGlossMapEffect	04/13/2007
VBumpMapEffect	04/13/2007
VEnvironmentMapEffect	04/13/2007
VProjectedTextureEffect	04/13/2007
VPlanarShadowEffect	04/13/2007
VPlanarReflectionEffect	04/13/2007
VShaderEffect	04/13/2007
VShader	04/13/2007
VVertexShader	04/13/2007
VPixelShader	04/13/2007

-Audio
Class	Scheduled Completion:	Actual Completion:
VAudio
V3DSound
VMusic

-Input
Class	Scheduled Completion:	Actual Completion:
VInput	04/27/2007

-Network
Class	Scheduled Completion:	Actual Completion:
VServer	04/27/2007
VClient	04/27/2007

-Time
Class	Scheduled Completion:	Actual Completion:
VTimer	04/27/2007
VProfiler	04/27/2007

-GUI
Class	Scheduled Completion:	Actual Completion:
VGUI
VScreen
VForm
VButton
VTextEdit
VComboBox
VMessageBox

-AI
Class	Scheduled Completion:	Actual Completion:
VAI

-Physics
Class	Scheduled Completion:	Actual Completion:
VPhysics
VCollisionDetection
VCollisionGroup
VCollisionReaction
VDESolver
VDEEulerSolver
VDEMidpointSolver
VDERungeKuttaSolver
VMassSpringCurve
VMassSpringSurface
VMassSpringVolume
VRigidBody
VDeformableBody

-Application
Class	Scheduled Completion:	Actual Completion:
VApplication	04/27/2007
VUnit
VUnitAbility
VUnitStat
VItem
VItemSpecification
VItemDatabase
VMap
VVMFLoader
VSavedGame
VVSGLoader

Exceptions:
Class	Scheduled Completion:	Actual Completion:
VNullPointerException	04/27/2007
VIndexOutOfBoundsException	04/27/2007
VIllegalArgumentException	04/27/2007

Milestone 2:
Total: 0 of 108 (0.0%) COMPLETE

-Math
Class	Scheduled Completion:	Actual Completion:
VMath	05/26/2007
VVector	05/26/2007
VMatrix	05/26/2007
VQuaternion	05/26/2007
VLine	05/26/2007
VPlane	05/26/2007

-Object
Class	Scheduled Completion:	Actual Completion:
VObject	05/15/2007
VRTTI	05/15/2007
VStream	05/15/2007
VController	05/15/2007
VPointer	05/15/2007

-Video
Class	Scheduled Completion:	Actual Completion:
VVideo	06/02/2007
VMesh	06/02/2007
VVGFLoader	08/31/2007
VNode	06/02/2007
V3DNode	06/02/2007
VModel	06/09/2007
VTransformation	06/09/2007
VRenderer	06/09/2007
VCamera	06/09/2007
VParticle
VParticleSystem
VBounds	06/09/2007
VPolypoint
VPolyline
VTriangleMesh	06/30/2007
VGlobalState	06/30/2007
VLight	06/30/2007
VTexture	06/30/2007
VBillboard
VCLODMesh	09/22/2007
VCLODVertex	09/22/2007
VCLODEdge	08/25/07
VCLODTriangle	08/25/07
VCLODCollapseRecord	08/25/07
VBSPNode
VPortal
VRegion
VCurve
VSurface
VCurveMesh
VSurfaceMesh
VCLODTerrainVertex
VCLODTerrainBlock
VCLODTerrainPage
VCLODTerrain
VKeyframeController	07/14/2007
VMorphController
VArmatureController	07/14/2007
VIKController
VEffect	07/14/2007
VVertexColorEffect	07/14/2007
VTextureEffect	07/14/2007
VDarkMapEffect
VLightMapEffect
VGlossMapEffect
VBumpMapEffect
VEnvironmentMapEffect
VProjectedTextureEffect
VPlanarShadowEffect
VPlanarReflectionEffect
VShaderEffect	07/28/2007
VShader	07/28/2007
VVertexShader	07/28/2007
VPixelShader	07/28/2007

-Audio
Class	Scheduled Completion:	Actual Completion:
VAudio
V3DSound
VMusic

-Input
Class	Scheduled Completion:	Actual Completion:
VInput	08/18/07

-Network
Class	Scheduled Completion:	Actual Completion:
VServer
VClient

-Time
Class	Scheduled Completion:	Actual Completion:
VTimer	08/18/07
VProfiler

-GUI
Class	Scheduled Completion:	Actual Completion:
VGUI
VScreen
VForm
VButton
VTextEdit
VComboBox
VMessageBox

-AI
Class	Scheduled Completion:	Actual Completion:
VAI

-Physics
Class	Scheduled Completion:	Actual Completion:
VPhysics
VCollisionDetection
VCollisionGroup
VCollisionReaction
VDESolver
VDEEulerSolver
VDEMidpointSolver
VDERungeKuttaSolver
VMassSpringCurve
VMassSpringSurface
VMassSpringVolume
VRigidBody
VDeformableBody

-Application
Class	Scheduled Completion:	Actual Completion:
VApplication	08/18/07
VUnit
VUnitAbility
VUnitStat
VItem
VItemSpecification
VItemDatabase
VMap
VVMFLoader
VSavedGame
VVSGLoader

Exceptions:
Class	Scheduled Completion:	Actual Completion:
VNullPointerException
VIndexOutOfBoundsException
VIllegalArgumentException

Milestone 3:
Editor	Scheduled Completion:	Actual Completion:
Item
Unit (with Unit Ability and Statistic Editors)
Model
Interface
Map
Vibrant (encapsulates all of the above)

Milestone 4:
Editor	Scheduled Completion:	Actual Completion:
Item
Unit (with Unit Ability and Statistic Editors)
Model
Interface
Map
Vibrant (encapsulates all of the above)